# AviLingo MVP Feature Matrix

Version 1.0 Scope Definition

# Decision Framework

Every feature is evaluated against one question: "Does this directly help pilots pass ICAO Level 4+?"

| Priority | Criteria | Timeline |
| --- | --- | --- |
| 🔴 MUST HAVE | Core learning loop. Without this, app doesn't function. | MVP (Weeks 1-6) |
| 🟡 SHOULD HAVE | Significantly improves learning outcomes or retention. | v1.1 (Weeks 7-10) |
| 🟢 COULD HAVE | Nice to have. Adds polish but not essential. | v1.2 (Weeks 11-16) |
| ⚪ WON'T HAVE | Out of scope for 2025 or requires validation. | Future / Never |

# 🔴 MVP MUST HAVE (Weeks 1-6)

The minimum viable learning experience. Ship this first.

## Infrastructure & Auth

| Feature | Why Essential | Effort |
| --- | --- | --- |
| User registration (email/password) | Users need accounts to track progress | 2 days |
| JWT authentication | Secure session management | 1 day |
| User profile (name, native language, target level, test date) | Personalization data for adaptive learning | 1 day |
| RevenueCat payment integration | No revenue = no business | 2 days |
| Basic paywall (free tier + premium) | Conversion mechanism | 1 day |

## Vocabulary System

| Feature | Why Essential | Effort |
| --- | --- | --- |
| Flashcard interface (term, definition, example, audio) | Core vocabulary learning mechanism | 3 days |
| SM-2 spaced repetition algorithm | Research-proven retention method | 2 days |
| Review queue (cards due today) | Drives daily engagement with purpose | 1 day |
| Audio pronunciation (TTS or pre-recorded) | Aviation English is spoken, not written | 2 days |
| 100 seed vocabulary terms | Minimum content to start | 3 days |
| Category organization (6 categories) | Structured learning path | 1 day |

## Listening Comprehension

| Feature | Why Essential | Effort |
| --- | --- | --- |
| Audio player (play/pause/replay) | Basic listening functionality | 2 days |
| Speed control (0.75x, 1x) | Adaptive difficulty for comprehension | 1 day |
| 20 ATC audio exercises | Minimum content variety | 4 days |
| Multiple choice comprehension questions | Tests understanding, matches ICAO format | 2 days |
| Transcript reveal (after attempt) | Learning from mistakes | 1 day |
| Score tracking per exercise | Progress visibility | 1 day |

## Speaking Practice (Core Differentiator)

| Feature | Why Essential | Effort |
| --- | --- | --- |
| Audio recording interface | Capture user speech | 2 days |
| Whisper speech-to-text integration | Transcribe for feedback | 2 days |
| Phraseology drills (10 scenarios) | Standard readback practice | 3 days |
| Transcription display + correct answer comparison | Visual feedback on accuracy | 2 days |
| Basic AI feedback (Claude integration) | Actionable improvement suggestions | 3 days |

## Progress & Tracking

| Feature | Why Essential | Effort |
| --- | --- | --- |
| Daily practice summary | Session completion feedback | 1 day |
| Vocabulary mastery percentage | Shows tangible progress | 1 day |
| ICAO criterion breakdown (6 scores) | Maps to actual test criteria | 2 days |
| Predicted ICAO level indicator | North star metric for users | 1 day |

MVP Total Effort: ~45 developer days (6 weeks with buffer)

# 🟡 SHOULD HAVE (v1.1 — Weeks 7-10)

Features that significantly improve outcomes. Add after MVP is stable.

| Feature | Why Important | Effort |
| --- | --- | --- |
| AI pronunciation feedback (phoneme-level) | Addresses #1 CIS pilot weakness | 4 days |
| Picture description exercises (10 images) | Mirrors ICAO test Part 2 | 3 days |
| Difficulty filtering (beginner/intermediate/advanced) | Adaptive learning path | 2 days |
| +30 listening exercises (total 50) | Content depth for retention | 4 days |
| Daily streak tracking | Habit formation (used carefully) | 1 day |
| Push notification reminders | Re-engagement for daily practice | 2 days |
| Study time logging (flight logbook style) | Aviation-native gamification | 2 days |
| Accent variety in listening (American, British, Indian) | Real-world ATC preparation | 3 days |
| Type Rating achievements | Meaningful mastery milestones | 2 days |

v1.1 Total Effort: ~23 developer days (4 weeks)

# 🟢 COULD HAVE (v1.2 — Weeks 11-16)

Polish and advanced features. Only after v1.1 is validated with users.

| Feature | Why Valuable | Effort |
| --- | --- | --- |
| AI conversation partner | Simulates ICAO oral exam Part 4 | 8 days |
| Full mock ICAO test | Readiness assessment | 6 days |
| Mock test detailed scoring | Identifies specific weaknesses | 3 days |
| Offline mode | Practice during flights/layovers | 5 days |
| Checkride system (weekly assessments) | Structured progress checks | 3 days |
| Live ATC integration (curated clips) | Real-world immersion | 5 days |
| Russian language UI option | CIS market accessibility | 3 days |
| Weak area auto-prioritization | AI-driven adaptive learning | 4 days |

v1.2 Total Effort: ~37 developer days (6 weeks)

# ⚪ WON'T HAVE (2025)

Explicitly out of scope. Resist the temptation.

| Feature | Why Not Now |
| --- | --- |
| Video content | High production cost, audio is sufficient for ICAO prep |
| Live tutoring marketplace | Marketplace dynamics are complex, distraction from core product |
| Flight school admin dashboard (B2B) | B2B requires different sales motion, validate B2C first |
| Social features (friends, chat, forums) | Pilots practice alone, social doesn't map to ICAO test |
| Public leaderboards | Research shows this demotivates lower-ranked learners |
| ATC controller variant | Different user, different needs — separate product later |
| Cabin crew English | Different vocabulary, different test — separate product |
| ATPL theory prep | Scope creep — AviLingo is for English, not theory exams |
| Chinese/Arabic localization | Validate CIS market first before expanding |
| Web app | Mobile-first strategy, pilots practice on phones |

# Content Requirements by Phase

## MVP Content (Must Have)

| Content Type | Quantity | Source |
| --- | --- | --- |
| Vocabulary terms | 100 terms across 6 categories | ICAO Doc 9432, Doc 9835 |
| Listening exercises | 20 ATC clips with questions | Synthesized or licensed |
| Speaking scenarios | 10 phraseology drills | Standard ICAO phraseology |

## v1.1 Content (Should Have)

| Content Type | Quantity | Source |
| --- | --- | --- |
| Vocabulary terms | +150 terms (250 total) | Partner with ICAO examiner |
| Listening exercises | +30 clips (50 total) | Multi-accent variety |
| Speaking scenarios | +10 drills (20 total) | Include non-routine situations |
| Picture descriptions | 10 aviation images | Licensed stock + AI-generated |

## v1.2 Content (Could Have)

| Content Type | Quantity | Source |
| --- | --- | --- |
| Vocabulary terms | +250 terms (500 total) | Full ICAO coverage |
| Listening exercises | +50 clips (100 total) | LiveATC curated clips |
| Mock tests | 3 full-length tests | Mirror real ICAO format |
| Picture descriptions | +20 images (30 total) | Emergency + weather scenarios |

# Development Timeline

Week 1-2: Foundation

- Expo + React Native project setup

- FastAPI backend skeleton

- PostgreSQL database + core schema

- User auth (register, login, JWT)

- Basic navigation structure

Week 3: Vocabulary

- Flashcard UI component

- SM-2 algorithm implementation

- Review queue API + UI

- Audio playback integration

- Seed 100 vocabulary terms

Week 4: Listening

- Audio player component

- Speed control

- Question/answer flow

- Create 20 listening exercises

- Cloudflare R2 audio storage

Week 5: Speaking

- Audio recording component

- Whisper API integration

- Transcription display

- Claude feedback integration

- 10 phraseology drill scenarios

Week 6: Polish & Launch

- Progress tracking UI

- ICAO level prediction display

- RevenueCat integration

- Paywall implementation

- Bug fixes + TestFlight beta release

# Immediate Next Steps

1. Review this matrix with your 2 pilot advisors — Do they agree these are the right priorities?

2. Create user flow diagrams — Map the exact screen-by-screen journey

3. Design wireframes — Low-fi mockups for pilot feedback before coding

4. Start technical setup — Expo project, FastAPI backend, database schema

Ready for Step 2: User Flow Diagrams?